# Cookingti.me

Sharangdhar Chakraborty (sharangc) and Elliot Lockerman (elockerm)

## 10 November

### Product Owner

Elliot Lockerman

### Additional Planning Information

* Define Interface
  + URLs
  + REST
  + Django templates

### Features

|  |  |  |  |
| --- | --- | --- | --- |
| Feature | Task | Cost | Member |
| Register/login | Form  View  Template | 40 min  40 min  60 min | Sharangdhar  Sharangdhar  Elliot |
| Home screen | Form  View  Template | 50 min  50 min  60 min | Sharangdhar  Sharangdhar  Elliot |
| * Recent additions | View  Template | 60 min  40 min | Sharangdhar  Elliot |
| * Search | Form  View  Template | 30 min  60 min  60 min | Sharangdhar  Sharangdhar  Elliot |
| Adding new items | Form  View  Template | 40 min  60 min  90 min | Sharangdhar  Sharangdhar  Elliot |
| Viewing Items | View  Template | 40 min  90 min | Sharangdhar  Elliot |
| * Post reviews | Form  View  Template | 40 min  60 min  60 min | Sharangdhar  Sharangdhar  Elliot |
| * Post images | Form  View  Template | 40 min  60 min  60 min | Sharangdhar  Sharangdhar  Elliot |
| * Food: time calculations | JS/AJAX | 60 min | Elliot |
| * Food: post cooking time | View  JS/AJAX | 30 min  60 min | Sharangdhar  Elliot |